LEXASSIST
Software Development Life Cycle (SDLC) Document

Legal Intelligence Platform for Indian Law

# Document Control

| Item | Value |
| --- | --- |
| Project | LexAssist |
| Document | Software Development Life Cycle (SDLC) |
| Version | 1.0 |
| Date | 18 August 2026 |
| System Type | Web-based legal intelligence application |
| Frontend | React 18 + Vite + Lucide React |
| Backend | Python FastAPI + Pydantic |
| Primary Domain | Indian legal information and document assistance |
| Status | Implemented prototype / functional baseline; external production integrations remain to be completed |

# Table of Contents

1. Executive Summary

2. Project Vision, Scope and Objectives

3. Stakeholders and User Roles

4. Feasibility and Initial Analysis

5. Requirements Specification

6. Use Cases

7. Functional Modules

8. System Workflows

9. System Architecture

10. Data Flow and Data Design

11. API and Interface Specification

12. Frontend Structure and UX

13. Security, Privacy and Compliance

14. Performance, Reliability and Scalability

15. Testing and Quality Assurance

16. Deployment and Environment

17. Risk Analysis and Mitigation

18. Traceability Matrix

19. Limitations and Assumptions

20. Maintenance and Future Enhancements

21. Acceptance Criteria

22. Conclusion

# 1. Executive Summary

LexAssist is a web-based legal intelligence platform designed to consolidate several common legal-information workflows into one interface. The supplied implementation contains a React/Vite frontend, a FastAPI backend, an intent router, five legal modules, and shared backbone services for token estimation, context packing, vector retrieval, hallucination/grounding auditing and model-cost routing.

The application is intentionally designed around grounded responses rather than unrestricted free-form generation. Contract analysis and statutory explanation use retrieved context; document drafting uses versioned Jinja2 templates; case-status access is abstracted behind a provider interface; and generated answers are passed through a self-consistency auditor. A model router calculates a 0–100 complexity score and selects a lightweight or flagship model tier when an external LLM API is configured, while structured local fallbacks keep the application usable without API credentials.

Important implementation qualification: the archive includes mock/fallback behavior. In particular, the case-status module contains a MockECourtsProvider, and the model router can simulate responses when an API key is unavailable. Therefore this SDLC describes the current implementation baseline and clearly separates implemented capabilities from production integrations that still require verification, live data sources, security hardening and operational deployment controls.

# 2. Project Vision, Scope and Objectives

## 2.1 Vision

Provide a single, explainable legal-assistance workspace that helps users analyze contracts, find legal precedents, inspect case status, understand statutes and generate structured legal documents while exposing confidence, grounding and cost telemetry.

## 2.2 In Scope

Natural-language query routing across five legal domains plus a general Q&A fallback.

Contract text ingestion, clause extraction, risk scanning, indexing and contract Q&A.

Case-law search through an Indian Kanoon client abstraction with sample/fallback precedents.

Case-status lookup through a provider abstraction with a mock eCourts provider.

Deterministic legal document templates with required-field validation and Jinja2 rendering.

Statutory/legal concept explanation using a seeded legal corpus and retrieval pipeline.

Shared hallucination auditing, context packing, token estimation and cost telemetry.

REST APIs and a React/Vite user interface with live telemetry display.

Automated unit/API tests covering router, modules and backbone services.

## 2.3 Out of Scope for the Current Baseline

A legally authoritative substitute for a qualified advocate or solicitor.

Guaranteed real-time eCourts data unless a verified production provider is configured.

Guaranteed correctness of external case-law content without source validation.

Multi-tenant identity, role-based access control and enterprise SSO.

Production-grade encrypted document storage, audit logs and secrets management.

Native mobile applications.

## 2.4 Objectives

Reduce manual effort in repetitive legal-information tasks.

Improve answer grounding by attaching source context and audit results.

Reduce unnecessary LLM cost through complexity-based model routing.

Make module behavior deterministic where possible, especially document drafting.

Provide a modular architecture that allows external auditors, providers and model proxies to be plugged in.

# 3. Stakeholders and User Roles

| Stakeholder | Primary Need | System Interaction |
| --- | --- | --- |
| Legal professional / advocate | Research, contract review, case tracking, drafting | Uses all five modules and unified query interface |
| Legal operations team | Repeatable workflows and reporting | Uses contract, drafting and telemetry functions |
| Student / researcher | Understand statutes and precedents | Uses explainer and case-law search |
| System administrator | Configure APIs, providers and deployment | Manages environment variables, services and logs |
| QA engineer | Validate correctness and regressions | Runs unit and API test suites |
| Developer / architect | Extend modules and backbone | Uses abstract adapters and modular package structure |

# 4. Feasibility and Initial Analysis

## 4.1 Technical Feasibility

The project is technically feasible because the core stack uses mature technologies: React/Vite for the browser client, FastAPI/Pydantic for typed REST services, Jinja2 for deterministic templates, HTTPX for external API calls, and modular Python classes for replaceable providers and services. The codebase also contains a test suite and a built frontend distribution.

## 4.2 Operational Feasibility

The unified interface reduces context switching between legal workflows. The main operational concern is trust: legal users need source visibility, confidence indicators and explicit disclosure when data is mocked, simulated or unavailable.

## 4.3 Economic Feasibility

The cost proxy is designed to reduce unnecessary model spend. Complexity is calculated from task type, token count and legal-keyword density; scores at or above 60 route to the flagship tier, while lower scores route to the lightweight tier. Document drafting can be zero-LLM-cost because it uses deterministic templates.

## 4.4 Risk/Benefit Analysis

| Area | Benefit | Primary Risk | Control |
| --- | --- | --- | --- |
| Automation | Faster repetitive legal workflows | Incorrect output | Grounding audit + source citations + disclaimer |
| Retrieval | Faster precedent/statute discovery | Incomplete or stale sources | Provider abstraction + source metadata |
| LLM routing | Lower inference cost | Wrong tier selection | Deterministic threshold + telemetry |
| Templates | Low hallucination risk | Outdated legal wording | Versioned templates + legal review |
| Case status | Centralized lookup | Mock data mistaken for live data | Provider status and explicit production configuration |

# 5. Requirements Specification

## 5.1 Functional Requirements

| ID | Area | Requirement | Status |
| --- | --- | --- | --- |
| FR-01 | Intent routing | Classify a natural-language query into contract analysis, case-law search, case status, document drafting, legal explainer or general Q&A; return confidence, explanation and extracted entities. | Implemented |
| FR-02 | Contract ingestion | Accept contract text and an optional uploaded file; create a contract ID and process/index clauses. | Implemented |
| FR-03 | Contract risk analysis | Detect contractual risk patterns including indemnity, auto-renewal, liability cap and termination-related issues. | Implemented |
| FR-04 | Contract Q&A | Answer questions against indexed contract context with citations and audit output. | Implemented |
| FR-05 | Case-law search | Search precedents through the Indian Kanoon client abstraction and return structured precedent information. | Implemented with external/fallback modes |
| FR-06 | Case-status lookup | Look up case records through the CaseStatusProvider interface. | Implemented with MockECourtsProvider |
| FR-07 | Document drafting | List templates, validate mandatory inputs and render versioned legal documents. | Implemented |
| FR-08 | Legal explainer | Explain legal concepts/statutory sections using seeded/retrieved legal context. | Implemented |
| FR-09 | Grounding audit | Audit generated responses against reference chunks and return score, confidence, suspicious claims and citations. | Implemented |
| FR-10 | Context packing | Rank retrieved chunks by similarity and fit them into a configurable token budget. | Implemented |
| FR-11 | Cost routing | Calculate query complexity, choose model tier, estimate tokens/cost and expose routing telemetry. | Implemented |
| FR-12 | Telemetry | Track query ID, route, confidence, grounding score, model, tier, tokens and estimated costs. | Implemented in process memory |
| FR-13 | Frontend workflows | Expose unified chat, contract analysis, case search, case status, drafting and explainer interactions. | Implemented |

## 5.2 Non-Functional Requirements

| ID | Quality Attribute | Requirement | Current Mechanism |
| --- | --- | --- | --- |
| NFR-01 | Accuracy/Grounding | Responses should be grounded in supplied/retrieved context; low grounding must be visible to the user. | Audit threshold: High ≥0.82; Medium ≥0.60; otherwise Low |
| NFR-02 | Performance | Routing and local deterministic operations should remain responsive. | Design target: routing <100 ms locally; validate under deployment load |
| NFR-03 | Cost | Avoid routing simple tasks to expensive models. | Complexity threshold 60 |
| NFR-04 | Security | Protect legal documents, credentials and external API keys. | Environment secrets; production requires encryption/access control |
| NFR-05 | Availability | Continue operating when external services fail where safe. | Local fallback and adapter patterns |
| NFR-06 | Usability | Provide a coherent single-page workflow with clear states and telemetry. | React tabs/cards/forms |
| NFR-07 | Maintainability | Allow replacement of providers/auditors/proxies without rewriting modules. | ABC interfaces and dependency injection |
| NFR-08 | Testability | Core logic and REST endpoints should be independently testable. | unittest + FastAPI TestClient |

# 6. Use Cases

| ID | Use Case | Main Flow | Output |
| --- | --- | --- | --- |
| UC-01 | Ask unified legal question | User enters a legal question. Router scores patterns, selects a module, module executes, auditor checks output, telemetry is returned. | Answer + route + confidence + audit + telemetry |
| UC-02 | Analyze contract | User supplies contract name/text or file. Backend creates contract ID, extracts/indexes clauses and scans risk. | Risk report + contract ID |
| UC-03 | Query contract | User asks a follow-up question using contract ID. Retrieval/context packing/model proxy/auditor produce answer. | Grounded contract answer |
| UC-04 | Search case law | User submits a precedent query. Case-law module calls provider or fallback data, then synthesizes results. | Precedents + citations + audit |
| UC-05 | Check case status | User supplies CNR/case identifier or party-related query. Provider returns a record or no-result response. | Status record + summary |
| UC-06 | Generate legal draft | User chooses template and enters required fields. Validation occurs before Jinja2 rendering. | Versioned draft or missing-field errors |
| UC-07 | Explain law | User asks about a legal concept/section. Explainer retrieves relevant statute context and produces a plain-language explanation. | Explanation + citations/audit |
| UC-08 | Inspect telemetry | Frontend periodically requests statistics. Backend aggregates in-memory query logs. | Query count, average grounding, cost and recent logs |

# 7. Functional Modules

| ID | Component | Source | Responsibility |
| --- | --- | --- | --- |
| M1 | Intent Router | backend/app/router/intent_router.py | Regex scoring, entity extraction, confidence and dispatch metadata. |
| M2 | Contract Analysis | backend/app/modules/contract_analysis.py | Clause tokenization, vector indexing, risk flags, context retrieval, Q&A and audit. |
| M3 | Case Law Search | backend/app/modules/case_law_search.py | Indian Kanoon client abstraction, precedent formatting, retrieval and synthesis. |
| M4 | Case Status | backend/app/modules/case_status.py | Provider abstraction, mock eCourts records, anti-hallucination response flow. |
| M5 | Document Drafting | backend/app/modules/document_drafting.py | Versioned Jinja2 templates, required-field validation, deterministic rendering and audit. |
| M6 | Legal Explainer | backend/app/modules/legal_explainer.py | Seeded statute corpus, retrieval/context packing and grounded explanation. |
| B1 | Self-Consistency Auditor | backend/app/backbone/auditor.py | Sentence-level overlap, citation checks, score and confidence. |
| B2 | Cost Optimization Proxy | backend/app/backbone/cost_proxy.py | Complexity evaluation, model tier routing, token/cost telemetry and fallback. |
| B3 | Vector Store | backend/app/backbone/vector_store.py | Hash-based embedding provider and Chroma-backed collection abstraction. |
| B4 | Tokenizer | backend/app/backbone/tokenizer.py | Token estimation, clause extraction and token-budget chunking. |
| B5 | Context Window Packer | backend/app/backbone/context_packer.py | Similarity-ranked retrieval chunks packed under token budget. |

# 8. System Workflows

## 8.1 Unified Query Workflow

Browser / React UI

│ POST /api/ask

▼

FastAPI endpoint

│

▼

IntentRouter.route_query()

│ module + confidence + entities

▼

Selected legal module

│ retrieval / template / provider

▼

ModelRouter or deterministic renderer

│ answer + token/cost telemetry

▼

SelfConsistencyAuditor.audit()

│ grounding score + confidence + citations

▼

QUERY_LOGS telemetry

│

▼

JSON response → React UI

## 8.2 Contract Analysis Workflow

Contract text/file → contract_id → clause extraction → risk scanning

│

└→ vector collection/index

│

Follow-up query → similarity retrieval → ContextWindowPacker → ModelRouter

│                         │

└──────── reference chunks ┘

│

SelfConsistencyAuditor

│

answer + audit + telemetry

## 8.3 Document Drafting Workflow

Template selection → required-field validation → Jinja2 render → template audit → result

│

└─ missing fields → structured validation error

## 8.4 Failure/Degradation Workflow

External model API unavailable → structured local fallback is attempted.

External auditor unavailable → SelfConsistencyAuditor fallback is used by ExternalAuditorAdapter.

Case provider returns no record → module returns a no-result response rather than inventing a record.

No explicit intent keyword → general Q&A fallback is selected.

# 9. System Architecture

## 9.1 High-Level Architecture

┌──────────────────────────────────────────────────────────────┐

│                         React 18 + Vite                      │

│  Unified Chat | Contract | Case Law | Status | Draft | Law │

└──────────────────────────────┬───────────────────────────────┘

│ HTTP/JSON/FormData

▼

┌──────────────────────────────────────────────────────────────┐

│                         FastAPI Backend                      │

│ /api/ask  /api/contract/*  /api/cases/*  /api/status/*     │

│ /api/draft/*  /api/explainer/*  /api/telemetry/stats        │

└──────────────────────────────┬───────────────────────────────┘

▼

┌──────────────────┐

│   Intent Router  │

└────────┬─────────┘

▼

┌──────────────┬──────────────┬──────────────┐

▼              ▼              ▼              ▼

Contract        Case Law       Case Status     Drafting

Analysis        Search                         + Explainer

└──────────────┬──────────────┬──────────────┘

▼              ▼

┌────────────────────────────┐

│ Shared Backbone            │

│ Tokenizer                  │

│ Context Packer             │

│ Vector Store               │

│ Hallucination Auditor      │

│ Cost/Model Router          │

└────────────────────────────┘

## 9.2 Architectural Style

Layered modular architecture: presentation → API/application → domain modules → shared infrastructure.

Adapter pattern for external auditors, model proxies and case-status providers.

Dependency injection through constructor parameters in major modules.

Hybrid deterministic/retrieval/generative design: deterministic templates for drafting; retrieval plus model proxy for analytical tasks.

# 10. Data Flow and Data Design

## 10.1 Data Flow Diagram – Context Level

[User]

│ query / document / template fields

▼

[LexAssist System]

│

├──► [Legal Sources / External Providers]

│

├──► [LLM Provider when configured]

│

└──► [Telemetry / In-memory Logs]

│

▼

[User] ← answer + citations + confidence + cost telemetry

## 10.2 Data Flow – Contract Query Level

Contract Text/File

│

▼

Clause Extractor/Tokenizer

│

├──► Risk Scanner ──► Risk Flags

│

└──► Vector Store ──► Similarity Search

│

▼

Context Window Packer

│

▼

Model Router

│

▼

Generated Answer

│

▼

Self-Consistency Auditor

│

▼

Final API Response

## 10.3 Logical Data Objects

| Object | Key Fields | Purpose |
| --- | --- | --- |
| IntentClassification | module, confidence, explanation, suggested_action, extracted_entities | Routing result |
| ContractAnalysisReport | contract_id, contract_name, clause_count, risks, overall_risk_level, citations | Contract analysis output |
| RiskFlag | risk_type, severity, clause_id, description, recommendation | Contract risk item |
| CasePrecedent | title, citation, court, date, summary, ratio_decidendi, paragraphs | Case-law result |
| CaseRecord | case_number, cnr, court, bench, stage, next_hearing_date, parties, last_order | Case status record |
| DocumentTemplate | template_id, title, version, required_fields, template_content | Drafting template |
| AuditResult | grounding_score, confidence_level, is_hallucination_detected, ungrounded_claims, citations_verified | Grounding audit |
| ProxyTelemetry | selected_model, model_tier, complexity_score, token counts, costs, routing_reason | Model/cost telemetry |
| QueryLog | query_id, query, route, confidence, grounding, model, cost, tokens | Runtime telemetry |

# 11. API and Interface Specification

| Method | Endpoint | Purpose | Input | Output |
| --- | --- | --- | --- | --- |
| GET | / | Health/basic root response | None | Status message |
| POST | /api/route | Classify query | JSON query | Intent classification |
| POST | /api/ask | Unified query workflow | JSON query | Route + module response + log ID |
| POST | /api/contract/analyze | Analyze contract | multipart/form-data | Contract ID + report |
| POST | /api/contract/query | Query indexed contract | contract_id + query | Grounded contract answer |
| POST | /api/cases/search | Search precedents | query | Case results |
| POST | /api/status/lookup | Lookup case status | query | Status record/summary |
| GET | /api/draft/templates | List templates | None | Template metadata |
| POST | /api/draft/generate | Generate document | JSON template_id + inputs | Rendered draft + audit |
| POST | /api/explainer/query | Explain legal concept | query | Explanation + audit/telemetry |
| GET | /api/telemetry/stats | Aggregate telemetry | None | Stats + recent logs |

## 11.1 API Design Principles

JSON is the primary response format; multipart/form-data is used for contract analysis uploads.

Pydantic models provide typed request/response structures where defined.

Module responses preserve audit and telemetry metadata instead of hiding it from the UI.

Production deployment should add authentication, request IDs, rate limits, structured error schemas and OpenAPI governance.

# 12. Frontend Structure and UX

frontend/

├── index.html

├── package.json

├── vite.config.js

├── src/

│   ├── main.jsx

│   ├── app.jsx

│   ├── index.css

│   └── style.css

└── dist/

├── index.html

└── assets/

## 12.1 Main UI Areas

Unified legal chat with route/confidence/audit/cost metadata.

Contract analysis form and report view, followed by contract-specific Q&A.

Case-law search form and precedent result cards.

Case-status lookup form and status result display.

Document drafting wizard with template selection and required inputs.

Legal explainer interface.

Header telemetry metrics for runtime visibility.

## 12.2 UX Requirements

Loading states must be visible for network operations.

Errors should identify whether the backend is unavailable or a workflow failed.

Grounding/confidence should be displayed as a user-facing trust signal.

Generated legal content should include a legal-information disclaimer where returned by the backend.

Forms should prevent submission when mandatory inputs are empty.

# 13. Security, Privacy and Compliance

Legal documents may contain confidential personal, commercial and litigation information. Security is therefore a release-blocking concern for production use even though the supplied prototype focuses on functionality.

| Control | Current Baseline | Production Requirement |
| --- | --- | --- |
| API keys | Read from environment variables | Secret manager, rotation, least privilege |
| Uploaded contracts | Processed in request flow; vector store may persist depending on configuration | Encryption at rest/in transit, retention policy, tenant isolation and deletion controls |
| Authentication | Not implemented in supplied API | OAuth2/OIDC or enterprise SSO |
| Authorization | Not implemented | RBAC/ABAC by user, matter and organization |
| Logging | In-memory query logs | Structured centralized audit logs with PII redaction |
| Input validation | Pydantic/forms/module validation | Schema validation, file-type/size limits, malware scanning |
| External calls | HTTPX with timeouts in some adapters | Allowlist, TLS verification, retries/backoff and observability |
| Legal disclaimer | Present in generated fallback responses | Persistent UI disclaimer and jurisdiction-specific review |

## 13.1 Threats to Consider

Prompt injection through uploaded contracts or retrieved legal text.

Malicious or oversized document uploads causing resource exhaustion.

Leakage of confidential contract text through logs or external model APIs.

Fabricated legal citations or stale case-status data.

Cross-tenant data leakage if the system is later made multi-user.

# 14. Performance, Reliability and Scalability

| Dimension | Design Target | Implementation Mechanism | Validation Needed |
| --- | --- | --- | --- |
| Routing latency | <100 ms locally | Regex scoring/entity extraction | Benchmark under concurrent load |
| End-to-end response | <1 s for deterministic/local fallback where feasible | Local fallbacks + lightweight processing | Load test by endpoint |
| Token budget | Configurable | ContextWindowPacker | Test with large corpora |
| Cost control | Low/moderate tasks below complexity 60 use lightweight tier | ModelRouter | Compare routing decisions against labeled workload |
| Fault tolerance | Graceful fallback when external services fail | Adapters + fallback implementations | Chaos/failure tests |
| Scalability | Stateless API layer where possible | FastAPI modules; telemetry currently in memory | Move telemetry/vector state to shared services for multi-instance deployment |

# 15. Testing and Quality Assurance

## 15.1 Test Organization

backend/tests/

├── test_modules.py   # Router + five domain modules

├── test_backbone.py   # Tokenizer, vector store, packer, auditor, model router

└── test_api.py        # FastAPI endpoint tests

## 15.2 Test Coverage Areas

Intent routing: contract, case search, case status, drafting, explainer and general fallback.

Contract processing and follow-up querying.

Case-law search behavior.

Existing and missing case-status behavior, including anti-hallucination handling.

Template discovery, input validation and draft generation.

Legal explanation workflow.

Tokenizer clause extraction and token-budget chunking.

Vector store add/query operations.

Context window packing.

Grounded and empty-response auditing.

Model complexity scoring and routing.

FastAPI root, routing, unified query, module endpoints and telemetry endpoint.

## 15.3 QA Strategy

Unit testing for pure functions and module logic.

API integration testing with FastAPI TestClient.

Regression testing whenever a router pattern, template or auditor threshold changes.

Golden-set evaluation for legal queries using verified source documents.

Adversarial testing for hallucination, prompt injection and unsupported citations.

Load testing before production deployment.

# 16. Deployment and Environment

## 16.1 Backend Environment

Python environment

FastAPI + Uvicorn

Pydantic

HTTPX

Jinja2

Chroma/vector-store dependency as configured

Environment variables: ANTHROPIC_API_KEY, OPENAI_API_KEY (optional)

## 16.2 Frontend Environment

Node.js / npm

React 18

Vite

Lucide React

npm run dev      # development

npm run build    # production build

npm run preview  # preview built application

## 16.3 Recommended Production Topology

Internet / Corporate Network

│

TLS / WAF

│

┌──────▼──────┐

│ Reverse     │

│ Proxy       │

└──────┬──────┘

│

┌──────▼───────────┐

│ React static UI  │

└──────┬───────────┘

│ /api

┌──────▼───────────┐

│ FastAPI replicas │

└──┬─────┬─────┬───┘

│     │     │

Vector DB  Telemetry  LLM/Legal Providers

## 16.4 Deployment Checklist

Set production secrets through a secret manager; never commit .env files or API keys.

Disable mock/sample data in production.

Configure verified eCourts/legal-source providers and clearly label source timestamps.

Configure persistent vector storage with encryption and retention/deletion policies.

Add authentication and authorization.

Configure CORS to trusted frontend origins only.

Enable HTTPS and secure headers.

Add rate limiting and request size limits.

Run the complete test suite and smoke-test every API endpoint.

Back up and monitor persistent data stores.

# 17. Risk Analysis and Mitigation

| ID | Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R-01 | Hallucinated legal claims | High | High | Self-consistency audit, citations, grounded retrieval, human review |
| R-02 | Mock data mistaken for live case status | High | High | Provider-status banner, disable mock mode in production, source timestamp |
| R-03 | Stale/incorrect legal corpus | High | High | Versioned source corpus, update schedule, source provenance |
| R-04 | Confidential document leakage | High | High | Encryption, access control, redaction, retention policy, secure LLM configuration |
| R-05 | External LLM outage | Medium | Medium | Fallback execution and adapter design |
| R-06 | Unexpected LLM cost | Medium | Medium | Complexity router, token telemetry, budget alerts |
| R-07 | Prompt injection in legal documents | High | High | Content isolation, instruction hierarchy, retrieval sanitization, adversarial tests |
| R-08 | Large upload/resource exhaustion | Medium | Medium | File limits, streaming, timeouts, quotas |
| R-09 | In-memory telemetry lost on restart | Medium | Low | Persist logs/metrics to production observability stack |
| R-10 | Single-process state limits horizontal scale | Medium | Medium | Externalize vector/telemetry state |

# 18. Requirements Traceability Matrix

| Requirement | Implementation | Use Case | Verification |
| --- | --- | --- | --- |
| FR-01 | IntentRouter | UC-01 | test_modules.py / test_api.py |
| FR-02 | ContractAnalysisModule | UC-02 | test_modules.py / test_api.py |
| FR-03 | ContractAnalysisModule | UC-02 | test_modules.py |
| FR-04 | ContractAnalysisModule | UC-03 | test_modules.py / test_api.py |
| FR-05 | CaseLawSearchModule | UC-04 | test_modules.py / test_api.py |
| FR-06 | CaseStatusModule | UC-05 | test_modules.py / test_api.py |
| FR-07 | DocumentDraftingModule | UC-06 | test_modules.py / test_api.py |
| FR-08 | LegalExplainerModule | UC-07 | test_modules.py / test_api.py |
| FR-09 | SelfConsistencyAuditor | UC-01/03/04/05/06/07 | test_backbone.py |
| FR-10 | ContextWindowPacker | UC-03/04/07 | test_backbone.py |
| FR-11 | ModelRouter | UC-01/03/04/05/07 | test_backbone.py |
| FR-12 | FastAPI QUERY_LOGS | UC-08 | test_api.py |
| FR-13 | React App | UC-01–08 | Frontend integration/manual QA |

# 19. Limitations and Assumptions

The supplied archive is treated as the source of truth for the current implementation.

The case-status provider currently includes MockECourtsProvider; live eCourts integration is therefore an integration task, not an established production fact.

The model router can use Anthropic when ANTHROPIC_API_KEY is configured; otherwise it uses a structured local fallback.

The code contains sample legal content in fallback paths; sample citations must not be treated as authoritative legal authorities.

The vector store abstraction includes a simple hash-based embedding provider, so retrieval quality should be evaluated before production use.

Telemetry is maintained in process memory and is therefore not durable across restarts.

The UI is a single-page React application; enterprise user management is not present in the supplied baseline.

Legal outputs are informational and require review by qualified professionals for consequential decisions.

# 20. Maintenance and Future Enhancements

| Priority | Enhancement | Reason |
| --- | --- | --- |
| P0 | Replace mock eCourts provider with verified production integration | Real-time case information |
| P0 | Add authentication, authorization and tenant isolation | Protect confidential legal data |
| P0 | Validate legal corpus and source provenance | Improve legal correctness |
| P0 | Add prompt-injection defenses and security testing | Protect retrieval/LLM pipeline |
| P1 | Persist telemetry and observability | Operations and auditability |
| P1 | Improve embeddings/retrieval with domain-appropriate models | Higher retrieval precision |
| P1 | Add document parsing for PDF/DOCX rather than raw UTF-8 fallback | Real-world contract ingestion |
| P1 | Add citation/source viewer in UI | User trust and verification |
| P2 | Add matter/workspace management | Professional workflow support |
| P2 | Add export to DOCX/PDF | Practical drafting workflow |
| P2 | Add multilingual Indian-language support | Broader accessibility |
| P2 | Add evaluation dashboard with benchmark datasets | Continuous quality measurement |

# 21. Acceptance Criteria

All core backend tests pass without unhandled exceptions.

Every functional requirement in Section 5.1 has a corresponding implementation or explicit integration status.

Unified query correctly routes representative queries to each supported domain.

Contract analysis returns a contract ID, risk report and usable follow-up query flow.

Drafting rejects missing mandatory fields and produces versioned output for valid inputs.

Case-status no-result behavior does not fabricate a record.

Auditor returns grounding score, confidence and suspicious claims for generated responses.

Telemetry exposes route, grounding and estimated cost information.

Frontend can invoke all advertised API workflows against the configured backend.

Production release is blocked until security controls, live provider verification and legal-source validation are completed.

# 22. Conclusion

LexAssist provides a strong modular baseline for a legal intelligence application. Its most important architectural decisions are the separation of domain modules from shared backbone services, deterministic document generation, provider/adapter abstractions, grounding audits and complexity-based model routing. These decisions improve maintainability and make it possible to evolve the system without coupling every legal workflow to a single LLM.

The current archive should be treated as a functional prototype/engineering baseline rather than an already validated production legal service. The next release should prioritize verified legal data sources, security and privacy controls, robust document parsing, persistent observability, adversarial evaluation and professional legal review. Once these controls are established, the architecture can scale toward a multi-user legal workspace while preserving the core principle: useful automation with transparent evidence, confidence and operational telemetry.

# Appendix A – Project Structure

LexAssist/

├── backend/

│   ├── main.py

│   ├── requirements.txt

│   ├── app/

│   │   ├── router/intent_router.py

│   │   ├── modules/

│   │   │   ├── contract_analysis.py

│   │   │   ├── case_law_search.py

│   │   │   ├── case_status.py

│   │   │   ├── document_drafting.py

│   │   │   └── legal_explainer.py

│   │   └── backbone/

│   │       ├── auditor.py

│   │       ├── cost_proxy.py

│   │       ├── context_packer.py

│   │       ├── tokenizer.py

│   │       └── vector_store.py

│   └── tests/

│       ├── test_api.py

│       ├── test_modules.py

│       └── test_backbone.py

├── frontend/

│   ├── package.json

│   ├── vite.config.js

│   ├── index.html

│   └── src/

│       ├── main.jsx

│       ├── app.jsx

│       ├── index.css

│       └── style.css

└── SDLC_DOCUMENT.md

# Appendix B – Key Design Rules

Never treat generated legal text as authoritative without source verification.

Never expose API keys in source control or client-side code.

Prefer deterministic templates for structured documents where possible.

Keep external integrations behind provider/adapter interfaces.

Record confidence, grounding and cost telemetry for model-assisted workflows.

Use human legal review for consequential advice or filings.